PROJECT DOCUMENTATION

AI for Industrial Knowledge Intelligence:

Unified Asset & Operations Brain

Prepared for: ET AI Hackathon 2.0

Theme: Industrial Intelligence / Document Management / Knowledge Engineering / Quality

Development Timeline: 10-Day Build Cycle

Document Type: Solution Design, Requirements & Development Plan

# Table of Contents

# 1. Executive Summary

This document is the complete solution design, requirement specification, and development plan for a submission to the ET AI Hackathon 2.0 problem statement: “AI for Industrial Knowledge Intelligence: Unified Asset & Operations Brain.” It is written to leave no part of the build undefined — from the conceptual justification for the chosen architecture, through exact data schemas and prompts, to a day-by-day 10-day execution plan.

The proposed system is a hybrid Knowledge Graph + Retrieval-Augmented Generation (GraphRAG) platform that ingests heterogeneous industrial documents (maintenance logs, SOPs, inspection reports, work orders, and a scoped subset of engineering drawings), extracts and resolves entities into a unified knowledge graph, and exposes that knowledge through a mobile-first conversational copilot plus three specialised agents: Root Cause Analysis (RCA), Regulatory Compliance (scoped), and Lessons-Learned Pattern Detection.

The design deliberately distinguishes between what will be built to production-credible depth, what will be built as a scoped proof-of-concept, and what is explicitly named as future roadmap. This distinction is itself a judged strength: reviewers consistently rate honest, well-reasoned scoping higher than an over-promised system that fails live.

Core differentiator from a generic RAG chatbot:

Plain vector-based RAG retrieves text chunks that sound similar to a query, but cannot reliably answer questions that require tracing relationships — e.g. “what has failed on this pump before, and why.” This system instead uses a knowledge graph on the retrieval path itself, alongside vector search, so multi-hop operational questions are answered by traversal, not guesswork. This is the published “GraphRAG” pattern, and it is the single most important conceptual justification for the entire architecture.

# 2. Problem Statement Summary

The official problem statement, condensed for reference:

| Aspect | Detail |
| --- | --- |
| Theme | Industrial Intelligence / Document Management / Knowledge Engineering / Quality |
| Core pain point | Professionals in asset-intensive industries lose ~35% of working hours searching for or recreating information (McKinsey, 2024) |
| Fragmentation | Large Indian plants operate across 7–12 disconnected document systems (NASSCOM-EY study) |
| Operational cost | 18–22% of unplanned downtime in Indian heavy industry traced to missing equipment history/context (BIS Research) |
| Knowledge cliff | ~25% of India's experienced industrial engineers/operators will retire within a decade, taking undocumented knowledge with them |
| Challenge | Build an AI platform that ingests heterogeneous documents (drawings, records, procedures, reports, instructions) and makes their collective intelligence queryable, actionable, and continuously updated, on any device |
| Suggested tech | RAG, Knowledge Graphs, Computer Vision (P&ID parsing), OCR/Document Intelligence, QMS integration, Agentic AI |
| Deliverables | Working prototype, architecture diagram, presentation deck, demo video |

## 2.1 Judging Criteria

| Criterion | Weight |
| --- | --- |
| Innovation | 25% |
| Business Impact | 25% |
| Technical Excellence | 20% |
| Scalability | 15% |
| User Experience | 15% |

# 3. Solution Concept & Theoretical Justification

## 3.1 Why Not Plain RAG Alone

A standard vector-only RAG pipeline embeds a query and retrieves the nearest text chunks by similarity. This works well for “find the passage about X” queries but fails on relationship-dependent questions such as “what equipment shares this failure mode” or “what is the full repair history behind this recurring fault,” because the relevant facts are scattered across many documents and chunk-level similarity does not capture multi-hop relationships.

## 3.2 Why a Knowledge Graph, Specifically GraphRAG

GraphRAG is the architectural pattern of using a knowledge graph on the retrieval path, in combination with (not instead of) vector search. Comparative evaluation of graph-based retrieval against vector-only retrieval shows a 72% win rate on answer comprehensiveness and a 62% win rate on diversity for graph-augmented retrieval, while requiring substantially fewer tokens to produce corpus-level summaries. This is the concrete, citable reason the platform is built around a graph rather than a bigger vector index.

## 3.3 Why the Graph Cannot Be “Set and Forget”

Knowledge graph maintenance is an ongoing discipline, not a one-time build: it requires entity resolution (merging duplicate references to the same equipment or person), relationship validation, conflict handling, and quality monitoring. A stale or inconsistent graph produces worse answers than no graph at all. The development plan therefore treats entity resolution as a first-class Day 3–4 task, and the demo explicitly shows a live re-ingestion updating the graph, rather than only claiming the capability.

## 3.4 Why P&ID Computer Vision Is Deliberately Scoped Down

Automated digitisation of Piping & Instrumentation Diagrams is an active, unsolved research problem. Recent transformer-based approaches that jointly extract symbols and their connections were introduced specifically because earlier methods that separated symbol detection from line detection lost structural accuracy — and even the improved joint approach shows only roughly a 25% improvement in edge-detection accuracy over the older modular baseline, not a solved result. Separately, machine-learning-based error detection on P&IDs still lacks explainability and carries a real risk of hallucinated structure. Given this, the platform treats full P&ID digitisation as a bounded stretch goal (basic symbol/tag detection on a handful of sample diagrams, linked into the graph as equipment nodes) rather than a core promised capability.

## 3.5 Core Concept Summary

A single continuously-extensible knowledge layer (graph + vector) sits underneath four applications — conversational copilot, RCA agent, compliance agent, lessons-learned agent — so that every new capability reuses the same ingestion, extraction, and retrieval investment rather than being built as a disconnected point tool.

Human Review Boundary: The compliance agent recommends potential gaps and generates evidence packages. Final regulatory decisions remain with qualified engineers or compliance officers.

# 4. System Architecture

## 4.1 Layered Architecture Overview

+-----------------------------------------------+
|  APPLICATION LAYER                             |
|  Mobile Copilot UI - Admin Dashboard           |
|  RCA Agent UI - Compliance Viewer - Lessons    |
+--------------------^-----------------------+--+
                     |                        |
+--------------------+------------------------+-+
|  AGENT LAYER                                   |
|  RCA Agent - Compliance Agent - Lessons Agent  |
+--------------------^-----------------------+--+
                     |                        |
+--------------------+------------------------+-+
|  RETRIEVAL LAYER                               |
|  Hybrid Retrieval: Graph Traversal + Vectors   |
|  + Reranking + Citation Assembly               |
+----------+-------------------------+----------+
           |                         |
  +--------+--------+       +--------+--------+
  | KNOWLEDGE GRAPH |       |   VECTOR STORE   |
  | (Neo4j)         |<----->|  (Qdrant/Chroma) |
  +--------^--------+       +--------^--------+
           |                         |
+----------+-------------------------+----------+
|  EXTRACTION LAYER                              |
|  LLM Entity Extraction - Entity Resolution     |
+---------------------^--------------------------+
                      |
+---------------------+--------------------------+
|  INGESTION LAYER                                |
|  Docling (PDF/DOCX/CSV) - Scoped P&ID CV (stretch)|
+--------------------------------------------------+
           ^
  Maintenance logs - SOPs - Inspection reports -
  Work orders - Incident/near-miss - Sample P&IDs

Retrieval Enhancement: Graph Traversal + Vector Retrieval → Merge/Deduplicate → Cross-Encoder Reranker → Noise Filtering → Citation Assembly → LLM Generation. Duplicate chunks, obsolete revisions and low-confidence OCR are removed before generation.

## 4.2 Layer Responsibilities

| Layer | Responsibility | Key Output |
| --- | --- | --- |
| Ingestion | Parse heterogeneous documents into a common intermediate schema | Clean markdown, structured tables, doc metadata |
| Extraction | Identify entities and relationships; resolve duplicate references | Structured entity/relation JSON per document |
| Knowledge Graph | Store and link equipment, failures, procedures, people, regulations | Queryable graph of operational relationships |
| Vector Store | Store embedded chunks for semantic recall | Nearest-neighbour text retrieval |
| Retrieval | Combine graph traversal + vector search + reranking | Merged, cited context for generation |
| Agents | RCA, Compliance, Lessons-Learned reasoning on top of retrieval | Structured, evidence-backed outputs |
| Application | Present results to end users on any device | Chat answers, RCA reports, compliance flags |

# 5. Technology Stack & Justification

| Component | Chosen Technology | Why |
| --- | --- | --- |
| Document parsing | Docling (MIT-licensed, IBM) | Runs locally, no API keys/costs during demo; layout model ~78% mAP; TableFormer table extraction ~93.6% accuracy on complex tables |
| Parsing fallback | LlamaParse | Strong RAG-oriented extraction, fast to integrate if a document type trips up Docling |
| Graph database | Neo4j (Community/Aura Free) | Industry-standard graph store; native Cypher traversal; widely documented GraphRAG patterns |
| Vector database | Qdrant or Chroma | Fast local setup, zero infra overhead, sufficient for hackathon-scale corpora |
| LLM (extraction + generation) | Any strong instruction-following model available to the team | Used for entity extraction, answer generation, and agent reasoning via structured prompts |
| Backend framework | FastAPI (Python) | Rapid wiring of LLM calls, graph queries, and vector search behind a clean API |
| Frontend | React (mobile-responsive) | Matches the brief's explicit call for field-technician mobile access, not desktop-only |
| P&ID CV (stretch) | Pretrained/fine-tuned YOLO on public P&ID symbol datasets | Time-boxed; basic symbol/tag detection only, not joint structural digitisation |
| Orchestration | Lightweight Python job runner / cron for batch agents | Sufficient for Lessons-Learned pattern detection run as a scheduled job, not real-time |

Explicitly avoided: Unstructured.io for parsing (recent evaluations show accuracy has dropped and per-page speed is notably slower, a poor trade under a demo clock); building a custom OCR/NER model from scratch (unnecessary reinvention given mature open-source parsers); attempting full joint P&ID symbol+connection extraction (unsolved research problem, see Section 3.4).

# 6. Knowledge Graph Ontology & Data Model

## 6.1 Node Types

| Node Label | Key Properties | Example |
| --- | --- | --- |
| Equipment | tag_id, type, location, criticality | P-104, Centrifugal Pump, Unit 3, Critical |
| Failure | failure_id, description, date, severity | Bearing seizure, 2026-03-11, High |
| Procedure | procedure_id, title, version, governing_reg | SOP-114, Pump Lockout-Tagout, v3 |
| Person | person_id, name, role, certification | T. Sharma, Maintenance Technician, Cert-LOTO |
| Regulation | reg_id, source, clause | OISD-105, Clause 4.2 |
| Inspection | inspection_id, date, result, inspector_ref | INSP-0231, 2026-05-02, Pass w/ note |
| WorkOrder | wo_id, date, description, status | WO-8841, 2026-04-19, Closed |
| Incident | incident_id, date, description, severity | NM-0092, near-miss, Medium |

## 6.2 Relationship Types

- HAS_FAILURE — Equipment → Failure

- RESOLVED_BY — Failure → WorkOrder / Procedure

- PERFORMED_BY — WorkOrder / Inspection → Person

- GOVERNED_BY — Procedure / Equipment → Regulation

- INSPECTED_ON — Equipment → Inspection

- REFERENCES — Procedure → Procedure / Regulation

- SIMILAR_FAILURE_MODE — Failure → Failure (populated by Lessons-Learned agent)

## 6.3 Entity Resolution Approach

Because the same equipment or person is referenced inconsistently across documents (e.g. “P-104”, “Pump 104”, “P104”), a resolution pass runs after extraction and before graph write:

- Step 1 — Normalise obvious formatting variants with regex/fuzzy string matching (e.g. token overlap, edit distance threshold).

- Step 2 — For ambiguous cases below a confidence threshold, ask the LLM to adjudicate with the two candidate mentions and their surrounding context.

- Step 3 — Merge confirmed duplicates into a single canonical node, keeping all original mention strings as an alias property for traceability.

6.4 Ontology Governance
The ontology is versioned and governed rather than treated as static. New node types and relationships require review before introduction. Alias management, relationship validation, deprecation handling and periodic ontology audits prevent graph drift while maintaining backward compatibility.

# 7. Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-1 | System shall ingest PDF, DOCX, and CSV documents and normalise them into a common schema |
| FR-2 | System shall extract equipment tags, dates, personnel, fault descriptions, and referenced procedures from ingested documents |
| FR-3 | System shall resolve duplicate entity references into single canonical graph nodes |
| FR-4 | System shall populate and update a knowledge graph reflecting relationships between equipment, failures, procedures, people, regulations, inspections, and work orders |
| FR-5 | System shall support re-ingestion of new documents with visible, live graph updates |
| FR-6 | System shall answer natural-language operational queries using hybrid graph + vector retrieval |
| FR-7 | System shall cite both the source document and the graph path used to reach an answer |
| FR-8 | System shall provide an RCA agent that traces failure/repair history for a given equipment item and surfaces recurring root causes |
| FR-9 | System shall provide a compliance agent that checks a defined, scoped rule set against graph data and flags gaps with supporting evidence |
| FR-10 | System shall provide a lessons-learned agent that detects recurring failure patterns across incident/near-miss records as a scheduled batch process |
| FR-11 | System shall present a mobile-responsive interface usable by field technicians, not only desktop users |
| FR-12 | System shall display confidence indicators alongside generated answers |

# 8. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Query response time should be visibly faster than manual/keyword search over the same corpus, measured and reported, not just claimed |
| Scalability | Layer separation (ingestion / extraction / graph / vector / agents / application) should allow each layer to scale or be replaced independently |
| Reliability | Ingestion pipeline should handle malformed or partially unreadable documents without crashing the full batch |
| Traceability | Every generated answer must be traceable to at least one source document and, where applicable, a graph path |
| Usability | Interface must be usable on a phone-sized screen without horizontal scrolling or desktop-only controls |
| Data honesty | All demo data must be clearly labelled as synthetic/illustrative unless real industrial samples are explicitly obtained |
| Security (roadmap) | Production version would require role-based access control and audit logging; noted as roadmap, not built in the 10-day cycle |

# 9. Prerequisites

## 9.1 Team & Roles

| Role | Primary Responsibility |
| --- | --- |
| Backend / Data Engineer | Ingestion pipeline, knowledge graph population, schema design |
| ML / Retrieval Engineer | Entity extraction prompts, hybrid retrieval, agent logic |
| Frontend Engineer | Mobile-responsive copilot UI, admin dashboard, visualisations |
| Floating / Evaluation & Docs | Benchmark question set, evaluation metrics, deck, demo video, rehearsal |

## 9.2 Tooling & Accounts Needed Before Day 1

- Neo4j instance (local Docker container or Aura Free tier account)

- Vector database instance (Qdrant local Docker, or Chroma embedded — no account needed)

- LLM API access (whichever provider the team has credits/access for)

- Docling installed locally (Python environment) and LlamaParse account as fallback

- GitHub repository with agreed branch strategy

- Design tool for architecture diagram and deck (Figma/PowerPoint/Google Slides)

- Screen recording tool for the demo video

## 9.3 Data Prerequisites

- 40–60 synthetic-but-internally-consistent documents (maintenance logs, SOPs, inspection reports, work orders, incident/near-miss records) with equipment IDs that recur across documents so the graph has real structure to demonstrate

- 2–3 public-sample P&ID images if the CV stretch goal is attempted

- 15–20 domain-expert-style benchmark questions prepared in advance for the evaluation pass

## 9.4 Hardware/Infra Assumptions

A single reasonably modern development laptop per team member is sufficient; no GPU is strictly required unless the P&ID YOLO stretch goal is attempted, in which case a free-tier cloud GPU notebook (e.g. Colab) is adequate for fine-tuning/inference at this scale.

# 10. 10-Day Development Plan

Each day lists the objective, concrete tasks, and the exit criterion that must be true before moving on.

## Day 1 — Environment Setup & Data Preparation

- Tasks: Stand up Neo4j and vector DB; scaffold FastAPI backend; generate/collect the 40–60 document corpus with recurring equipment IDs; source 2–3 sample P&IDs.

- Exit criterion: All infra reachable locally; corpus reviewed for internal consistency.

## Day 2 — Ingestion Pipeline

Revision: Success criterion is resilient ingestion with graceful degradation, retry queues and confidence flags instead of assuming 100% perfect parsing.

- Tasks: Wire Docling for PDF/DOCX/CSV; define common intermediate document schema (doc_id, doc_type, raw_text, tables, metadata); run full corpus through the pipeline and fix breakages.

- Exit criterion: 100% of the corpus parses into clean, structured output without manual cleanup.

## Days 3–4 — Entity Extraction & Knowledge Graph

- Tasks: Finalise ontology (Section 6); write and test the LLM entity-extraction prompt (Appendix A); implement the entity resolution pass (fuzzy match + LLM adjudication); populate Neo4j; write sanity Cypher queries.

- Exit criterion: Graph reflects at least 3 multi-hop relationship chains that can be manually verified against the source documents; duplicate entities are demonstrably merged.

## Day 5 — Vector Layer & Hybrid Retrieval

Revision: Add reranking and retrieval-noise mitigation before LLM generation.

- Tasks: Chunk and embed all documents; link chunk metadata to graph node IDs; implement hybrid retrieval (entity extraction from query → bounded-depth graph traversal + vector similarity → merge/dedupe → LLM answer generation with dual citation).

- Exit criterion: A test query returns an answer citing both a graph path and a source document/page.

## Day 6 — RCA & Lessons-Learned Agents

- Tasks: Build RCA agent (traverse failure/repair history for a given equipment ID, cluster recurring root causes, generate structured report); build Lessons-Learned agent as a scheduled batch job detecting recurring failure patterns across incident records, with cached output for the UI to query.

- Exit criterion: RCA agent produces a coherent, evidence-backed report for at least 2 different equipment items in the corpus.

## Day 7 — Compliance Agent (Scoped)

- Tasks: Define 3–5 concrete, checkable rules (e.g. inspection recency for critical equipment; certified-personnel sign-off; linked corrective action for flagged non-conformances); implement the agent to check these against the graph and flag gaps with specific supporting evidence.

- Exit criterion: Agent correctly flags at least one deliberately-seeded compliance gap in the test corpus and correctly passes at least one compliant case.

## Day 8 — P&ID CV Stretch Goal (Time-Boxed)

- Tasks: Run a pretrained/fine-tuned YOLO model on the sample P&IDs for basic symbol/tag detection; link detected tags into the graph as equipment nodes.

- Hard cutoff: If not working cleanly by midday, cut this and redirect remaining time to polishing the core platform. A broken live CV demo is worse than an honestly-labelled roadmap slide.

## Day 9 — UI/UX and Evaluation

Revision: Record provenance metrics, unsupported-claim rate and confidence calibration along with existing benchmark metrics.

- Tasks: Build the mobile-responsive copilot chat UI showing citations, confidence, and a visual snippet of the graph path used; assemble the 15–20 benchmark questions and measure time-to-answer versus naive keyword search on the same corpus; spot-check entity-extraction accuracy against the known corpus.

- Exit criterion: Evaluation numbers exist and are recorded, even if based on synthetic data.

## Day 10 — Documentation, Deck, Demo Video, Rehearsal

- Tasks: Finalise the architecture diagram to match what was actually built; write the deck including the theoretical justification (Section 3), entity-resolution approach, and honest scoping table (Section 13); record the demo video; rehearse the live query flow at least 3–4 times.

- Exit criterion: Deck, video, and prototype are internally consistent — nothing shown in the deck that the prototype cannot actually do live.

# 11. Agent Specifications

## 11.1 RCA (Root Cause Analysis) Agent

Input: an equipment tag ID or free-text failure description.

Process: resolve the input to a canonical graph node; traverse HAS_FAILURE and RESOLVED_BY relationships across the equipment's full history; cluster failures by similarity of description/cause; rank recurring root causes by frequency and recency.

Output: a structured report listing the equipment's failure history, the most probable recurring root cause(s), the evidence chain (specific work orders/inspections/procedures), and a recommended next action.

## 11.2 Compliance Agent (Scoped)

Input: none required for a full scan; optionally a specific equipment ID or rule to check on demand.

Process: for each defined rule, query the graph for the relevant condition (e.g. most recent Inspection date for equipment flagged critical) and evaluate against the rule threshold.

Output: a list of flagged gaps, each with the specific rule violated, the equipment/record involved, and the supporting graph evidence — explicitly not a claim of full regulatory coverage.

## 11.3 Lessons-Learned Agent

Input: none; runs as a scheduled batch job over the full Incident/Failure corpus.

Process: cluster incidents and failures by similarity of description and context across different equipment units; identify patterns that recur across more than one asset; write SIMILAR_FAILURE_MODE edges back into the graph.

Output: a cached feed of surfaced patterns that the application layer can query and display, refreshed on each batch run rather than in real time.

# 12. Evaluation Plan & Metrics

Additional Evaluation Metrics:
• Source Citation Rate
• Graph Path Accuracy
• Evidence Completeness
• Unsupported Claim Rate
• Provenance Coverage
• Confidence Calibration

| Metric | How It Is Measured |
| --- | --- |
| Entity extraction accuracy | Manual spot-check of extracted entities against a known sample of the synthetic corpus |
| Query answer quality | Human review of answers against the 15–20 prepared domain-expert-style benchmark questions |
| Knowledge graph linkage completeness | Manual verification that expected multi-hop relationships exist and are traversable |
| Time-to-answer vs. traditional search | Timed comparison of the copilot vs. manual keyword search over the same document set for the same questions |
| Compliance gap detection accuracy | Deliberately seed known-compliant and known-gap cases into the corpus and check the agent's flags against expected outcomes |
| Cross-functional knowledge discovery | Demonstrate at least one answer that required combining information from two or more originally separate document types/systems |

# 13. Scoping Decisions & Risk Mitigation

| Capability | Scope Decision | Reasoning |
| --- | --- | --- |
| Document ingestion (PDF/DOCX/CSV) | Built fully | Mature open-source tooling (Docling) makes this reliably achievable |
| Knowledge graph + entity resolution | Built fully | Core differentiator; feasible within 10 days with a scoped ontology |
| Hybrid retrieval copilot | Built fully | Directly required by the brief; well-supported architecture pattern |
| RCA agent | Built fully | High business-impact, graph-native use case |
| Compliance agent | Scoped proof-of-concept (3–5 rules) | Full regulatory corpus mapping (Factory Act/OISD/PESO) is a multi-month legal-engineering effort; overclaiming here is a credibility risk |
| Lessons-learned agent | Built as scheduled batch job | Pattern detection does not need to be real-time; batch keeps scope manageable |
| P&ID computer vision | Time-boxed stretch goal only | Full joint symbol+connection digitisation is an open research problem; basic tag detection on samples is the honest ceiling |
| Continuous/self-updating graph at scale | Demonstrated via one live re-ingestion | A stale or poorly-maintained graph is worse than none; full continuous pipelines are a production-scale concern, shown conceptually, not fully engineered |
| Role-based access / audit logging | Named as roadmap only | Not required to prove the core concept; explicitly out of scope for the hackathon build |

# 14. Judging Criteria Mapping

| Criterion | Weight | How This Solution Addresses It |
| --- | --- | --- |
| Innovation | 25% | Hybrid graph+vector retrieval with explicit multi-hop RCA reasoning, not a generic document chatbot |
| Business Impact | 25% | RCA and compliance agents tie directly to the downtime and knowledge-cliff figures cited in the problem statement |
| Technical Excellence | 20% | Entity resolution, defined ontology, and measured evaluation numbers — elements most competing teams are likely to skip |
| Scalability | 15% | Clean layer separation in the architecture allows each component to scale or be replaced independently |
| User Experience | 15% | Mobile-first copilot with visible citations and graph-path context, matching the brief's explicit field-technician requirement |

# 15. Deliverables Checklist

- Working prototype (ingestion → graph → retrieval → copilot + 3 agents) deployed or runnable locally for the demo

- Architecture diagram matching the actually-built system (Section 4)

- Presentation deck including problem framing, theoretical justification, architecture, evaluation numbers, and honest scoping table

- Demo video walking through at least one full RCA query end-to-end

- This documentation, covering requirements, data model, development plan, and evaluation plan

# Appendix A — Entity Extraction Prompt Template

The following structure is used as the system/instruction prompt for per-document LLM entity extraction. Output is required strictly as JSON matching the ontology in Section 6.

You are an information extraction system for industrial
maintenance and operations documents. Given the document
text below, extract entities and relationships as JSON only,
no other output.
 
Return this schema:
{
  "equipment": [{"tag_id": "", "type": "", "location": ""}],
  "failures": [{"description": "", "date": "", "equipment_tag": "", "severity": ""}],
  "procedures": [{"procedure_id": "", "title": ""}],
  "personnel": [{"name": "", "role": ""}],
  "regulations": [{"reg_id": "", "clause": ""}],
  "inspections": [{"inspection_id": "", "date": "", "result": "", "equipment_tag": ""}],
  "work_orders": [{"wo_id": "", "date": "", "description": "", "status": ""}],
  "relationships": [{"from": "", "to": "", "type": ""}]
}
 
Rules:
- Use exact strings as they appear in the text for tag_id/id fields.
- If a field is not mentioned, omit it rather than guessing.
- Do not invent equipment, dates, or personnel not present in the text.

# Appendix B — Reference Concepts

The following concepts underpin the design decisions in this document and can be cited when presenting to judges:

- GraphRAG pattern: using a knowledge graph on the retrieval path alongside vector search, rather than vector search alone, to answer relationship-dependent queries.

- Knowledge graph maintenance discipline: entity resolution, relationship validation, conflict handling, and quality monitoring as ongoing requirements, not one-time setup.

- P&ID digitisation as an open research problem: recent transformer-based joint symbol-and-connection extraction methods still show only incremental (not solved) accuracy gains over earlier modular approaches.

- Document parsing tooling landscape: open-source layout-aware parsers (e.g. Docling) with strong table-structure recognition are the appropriate choice for heterogeneous industrial document ingestion at hackathon and early-production scale.

End of document.

Appendix C - Research-backed Enhancements

Continuous Orchestration

Document upload automatically triggers ingestion, extraction, graph update, vector update, validation and notification workflow.

Asset Model Extensibility

Ontology modules enable future support for turbines, transformers, boilers, pipelines and other industrial assets without redesigning the architecture.

Confidence Propagation

Displayed confidence is derived from extraction confidence, entity-resolution confidence, retrieval quality, graph-path confidence and generation confidence rather than a single opaque score.